| Section |  |
| --- | --- |
| Team | Team name: Out of our minds member names and GitHub usernames: - Conner Aylward / cpaylward - Lauren Kim / laurenkim108 - Leana Gyalokay / TheOneWhoWished - Mustafa Aljassar / maljassar7 - Michael Wang/ Wung8 project name and repository link: outline https://github.com/CSCI-435-SE/outline |
| Sprint overview | Brief narrative: what the team set out to do and what was actually delivered. Be honest about scope changes In Sprint 1 our team aims to deliver 9 features, focusing on document organization, editor enhancements, and content discovery improvements. The planned work includes making folders visible in the archive, allowing date range filtering in search, auto-resizing images placed side by side, adding a note when archiving documents, building a slideshow editor node, flagging stale documents, adding a browse able template gallery, allowing users to attach and post files directly to a comment, and showing multiple users in a history change. Of the 9 issues planned, 6 are targeted for full completion this sprint. The other 3 issues are planned to be started this sprint and completed in a future sprint. |
| Sprint backlog | Link to the Sprint 1 GitHub Milestone; table of issues (title, owner, estimated points, scope, status) Make folders visible in the archive #28 Effort: Medium Author: TheOneWhoWished Assignee: Cpaylward Story Points: Task; Points; Why. Recursive SQL query for ancestor chain; 2; New backend method with edge cases (archived parents, deleted ancestors). Presenter and API changes; 1; Extends existing presenter and endpoint patterns. Frontend model and component changes; 2; New observable field, new prop threaded through two components, new styled components. Tests (unit, model, API); 2; Three test files covering multiple edge cases. Total; 7. Status: Complete (Code changes, Tests, and Ai logs pushed and merged) Let images automatically resize when put next to each other #29 Effort: Medium Author: TheOneWhoWished Assignee: Cpayward Story Points: Task; Points; Why. Detect side-by-side image placement in Prosemirror; 2; Non-trivial editor plugin work. Auto-resize logic (equal widths, revert on removal); 2; State management across multiple images. Tests; 1; Unit tests for resize logic. Total; 5. Status: In progress Add a browsable template gallery with option to import community templates #13 Effort: Medium Author: Cpayward Assignee: laurenkim108 Story Points: Task; Points; Why. Migration and model fields for description and isBuiltIn; 2; Schema change across model, presenter and API schemas, with rollback. Built-in template content and seeding (new workspaces plus script for existing ones); 3; Idempotent seeding, a sign-in safety net, and a script for existing data. Gallery dialog: cards, search, built-in/member filter, cancel; 3; New UI component, permission filtering, accessibility. “New from template…” actions (command bar and collection menu); 1; Follows existing action patterns. “Templatize” name and description, plus description in the template editor; 2; Extends an existing dialog, form and API endpoint. Tests (gallery filter, seeding, API search, templatize); 2; Unit tests plus database-backend server tests. Total; 13. Status: Complete (Code changes, tests, and AI logs pushed and merged) PART ⅓ Allow users to make a slideshow in the document #59 Effort: Medium Author: TheOneWhoWished Assignee: laurenkim108 Story Points: Task; Points; Why. Slideshow editor node (schema, atom selection, keys, command); 2; Follows the video node's pattern. Crossfade view, plus single-image, empty and failed-image states; 2; New React view with a timer and CSS transitions. Markdown parsing and serialization, plus ::: notice conflict fix; 2; Custom markdown rule; touching the shared notice rule adds risk. /slideshow menu item and multi-link input; 1; Reuses the embed link input. Tests (markdown round trip, URL validation, regression run of 441 editor tests.; 1; Straightforward unit test. Total; 8. Status: Complete (Code changes, test, and AI logs pushed and merged) Allow users to give a reason when archiving a document #21 Effort: Medium Author: laurenkim108 Assignee: TheOneWhoWished Story Points: Task; Points; Why. Data layer: migration and server model; 1; One nullable column plus a model field. Some care was needed so the reason is saved only on the archived document (not its children), cleared on restore, and was stored as null when blank.. API: schema, route and response; 1; An optional reason with a 1,000 character limit passed from the route to the model and included in the response.. Reason dialog wired into all three ways to archive; 3; A new DocumentArchiveDialog component, plus wiring it into the document menu, the delete dialog's "Archive" button (which swaps dialogs instead of stacking them) and sidebar drag-to-archive (which separates documents from collections). Also involved finding the existing dialog pattern to copy and adding translation strings.. Frontend data and Archive list display; 1; Models the field and store change plus passing showArchivedReason through three components and showing the reason.. Tests; 2; 9 server API tests (empty, whitespace, trimming, 1,000/1,001-character limits, child documents, restore) and 2 frontend store tests. More lines than the feature code, needed the Postgres test database in WSL, and found a bug before merging!!. Total; 8. Status: Completed and merged Allow filtering by date range #35 Effort: Medium Author: Wung8 Assignee: TheOneWhoWished Story Points: Task; Points; Why. API: schema validation, routes and search options; 1; Two optional date fields added to the shared search schema and passed through. Added two validation rules: the start date must be before the end date, and a preset can't be combined with a custom range.. Search Query; 1; Two conditions on updatedAt in buildWhere() which every search path shares, so one change covers them all. Dates are passed as bound values, not raw SQL.. Time zone handling and URL state; 2; Compared four ways to handle time zones before choosing to convert in the browser. Plain dates (`2025-03-01`) stay in the URL so links can be shared, and are converted to the start of the user's local day with the existing helper.. Custom Range UI; 3; A "Custom range" option in the date dropdown with From and To date inputs, labels that show the chosen dates, a validation message when From is after To, limits that stop future dates, and dark-mode styling.. Tests; 1; 8 API tests: a range including its start and excluding its end, a single day, start only, end only, start after end, an invalid date, and a preset combined with a range. Needed the Postgres test database in WSL and the Windows i18n script failed, so strings were added by hand.. Total; 8. Status: Completed and merged Milestone: Sprint 1 |
| Requirements & design | Were specs complete before coding started? Any surprises? Key design decisions and brief rationale Make folders visible in the archive #28 The spec was not complete when I assigned myself to this issue. A teammate left a review comment asking me to adhere to the rubric, so I added the missing sections (user scenario, acceptance criteria, out of scope, and open questions) and verbally confirmed with them that the spec was clear enough to implement. I resolved the open questions with the following design decisions. The document path is shown as plain text displaying the full path including any parent documents the archived document was nested under. When clicking into an archived document, it shows the direct parent and a link to the original collection. Child documents are not visually nested under their parents in the list because the path text already communicates the hierarchy, and restructuring the archive list felt out of scope. One surprise during implementation was that changes to the archive page did not hot-reload as expected. Unlike Sprint 0, I had to fully stop and restart the dev server to see my changes reflected. This showed up in my logs as confusion about why the behavior only worked on a hard refresh but not when navigating between tabs within Outline. A full server restart resolved the issue and the feature now works consistently. Let images automatically resize when put next to each other #29 The spec was not complete when I assigned myself to this issue. A teammate left a review comment asking me to adhere to the rubric, so I added the missing sections (user scenario, acceptance criteria, out of scope, and open questions) and verbally confirmed with them that the spec was clear enough to implement. I resolved the open questions with the following design decisions. When images are placed side by side they will snap to equal widths, splitting the available content width evenly regardless of their original proportions. This applies to three or more images as well.Thus, all images in a row share the width equally. When an image is removed from a side by side arrangement, the remaining images revert to their previous format. For example if two images are side by side and one is removed, the remaining image resizes back to its natural proportions as if it had never been placed next to another image Add a browsable template gallery with option to import community templates #13 Were specs complete before coding started? Partly. The user story, scenario and acceptance criteria were clear, but the issue left 11 open questions unanswered. Three of them had to be decided before coding could start: - Built-in templates: how they are provided. We chose seeding them into the database over a hard-coded list. - Who can save a page as a template: we kept the existing permission rules. - Where the gallery opens: a separate "New from template…" entry instead of replacing "New document". The title also mentions "import community templates", but the Out of Scope section excludes importing from other platforms and cross-workspace marketplaces. We built built-in plus member-created templates, which matches the acceptance criteria. Surprises - Outline already had most of a template system: a template model, API, settings pages and a "Templatize" action. The work became extending it rather than building from scratch. That saved time, but meant fitting into existing permission rules and data structures. - Templates had no description field. The gallery needed one, which required a database migration. - Templates are rows in the documents table with a template flag, so the new columns went on documents. - Seeding had to cover workspaces that already exist, not just new ones. That required a separate one-off script, built so it never recreates templates an admin deleted. Key design decisions and rationale - Reuse the existing template system. It avoids duplicate logic, and creating from a template already makes an independent copy, which satisfies "doesn't modify the original". - Seed built-ins into the database with an isBuiltIn flag. Built-ins become real templates admins can customize, and the gallery can label them. - Keep existing permissions. Loosening policies was outside the issue's scope and a security risk. - Add a separate "New from template…" entry. Users who want a blank document see no change. - Make the description optional and searchable, capped at 500 characters. - Keep the gallery's filter logic in a pure helper, separate from the UI, so it is unit-testable. PART ⅓ Allow users to make a slideshow in the document #59 Were specs complete before coding started? Mostly. Acceptance criteria were detailed and testable, and the scope was clearly split into three parts with explicit out-of-scope items. The only open question was the markdown format, which we decided before coding: a :::slideshow block of images. Surprises - The chosen ::: format collided with notices. Outline's notice blocks claimed every ::: line. We fixed this by making the notice rule skip :::slideshow, and added a test confirming notices still work. - Manual testing initially showed no image. Debugging confirmed the slideshow was saved and synced correctly. The pasted link pointed to an image-sharing web page, not an image file. Broken images collapsed silently, so we added a visible "Couldn't load image" state. - The editor's menu system only supports simple values. Its menu item settings can't hold a list of links, so the slideshow insert calls its command directly instead of going through the generic menu path. Key design decisions and rationale - Markdown format :::slideshow 3000 followed by image lines. It matches the existing notice style, and other markdown viewers still show the images. - A separate node rather than an extension of the image node. The issue required existing images to keep working unchanged. - An atomic block like video. It is selected as a unit, can't be typed inside, and is deleted with Backspace. This matches the acceptance criteria. - Reuse the block menu's existing link input. No new dialog is needed. Links are inserted on Enter rather than on paste, so several can be entered. - Crossfade with CSS opacity on images stacked in one grid cell. The block takes the space of a single image with no layout jumps. - Store the interval on the node, fixed at 3000 ms. Part 2's speed control can change it without changing the format. - Restrict images to http(s) or on-site links and sanitize output. It blocks javascript: and other unsafe links, per the project's security rules. |
| Completed issues | Table: issue title, issue owner, all associated PRs (PR link, author, reviewer(s), status), brief description of changes Issue: #13: Add a browsable template gallery with option to import community templates Issue Owner: Lauren Kim Associated PRs: (https://github.com/CSCI-435-SE/outline/pull/71 · Author: cpaylward · reviewer(s): TheOneWhoWished · status: merged) Description of changes: Added a searchable template gallery, opened from "New from template…", that shows each template's title, description and a Built-in or member-created badge. Five built-in templates are seeded into each workspace. "Templatize" now asks for a name and description, and the template editor has a description field. Includes a migration adding description and isBuiltIn, plus a script to seed existing workspaces. PR branches: feat/issue-13-Add-a-browsable-template-gallery-with-option-to-import-community-templates Issue: #59: PART 1/3 Allow users to make a slideshow in the document Issue Owner: Lauren Kim Associated PRs: (https://github.com/CSCI-435-SE/outline/pull/72 · Author: TheOneWhoWished · reviewer(s): TheOneWhoWished · status: merged) Description of changes: Added a slideshow editor block, inserted from /slideshow by pasting image links, that crossfades between images every 3000 ms and loops. It behaves like an image block when selected, deleted or moved past. It is saved as a :::slideshow markdown block and syncs through real-time collaboration. Empty slideshows and images that fail to load show visible messages. PR branches: feat/issue-59-PART-1/3-Allow-users-to-make-a-slideshow-in-the-document Issue #58: Comment file attachments Issue Owner: Mustafa Aljassar Associated PRs: https://github.com/CSCI-435-SE/outline/pull/67 Description of changes: Any file type is now able to be posted in a comment. This includes for example, txt files, which previously could only be attached but not posted. The files appear as clickable download links. A slight delay was added for the refetching of the attachment so that newly posted attachments don’t only appear after a website refresh. Issue #36: Multiple authors history Issue Owner: Mustafa Aljassar Associated PRs: https://github.com/CSCI-435-SE/outline/pull/68 Description of changes: Multiple users now appear in a document change history. For example, a member and admin will appear side by side in a document’s change logs when working on edits together. The main change was in RevisionsProcessor which falls back to using document.collaboratorids for all collaborators from a session, when Redis key is empty. Issue #35 Allow filtering by custom date range Issue Owner: Leana Gyalokay Associated PRs: https://github.com/CSCI-435-SE/outline/pull/69 Description of changes: Adds a custom date range to search, so users can find documents last updated within specific dates instead of only the preset windows (Past day, week, month, year). The search date dropdown gets a new "Custom range" option that shows From and To date inputs. The dropdown label shows the chosen dates ("Mar 1, 2025 – May 31, 2025", "Since…", or "Until…"), and a validation message appears if the start date is after the end date. The range is saved in the URL as plain dates so refreshing or sharing the link keeps the filter, and choosing a preset clears it. Before searching, the page converts the dates into the start of each day in the user's local time zone, and the end date includes the whole day. The API returns a 400 error for invalid dates, for a start date after the end date, or for a preset combined with a range. The search query filters on each document's last-updated date. Issue #21 Allow users to give a reason for archiving Issue Owner: Leana Gyalokay Associated PRs: https://github.com/CSCI-435-SE/outline/pull/33 Description of changes: On the backend, a migration adds a nullable archivedReason column to the documents table. The documents.archive API accepts an optional reason of up to 1,000 characters and returns it in document responses. The reason is saved only on the document being archived, not on its child documents, and is cleared when the document is restored. Blank or whitespace-only reasons are stored as empty. On the frontend, a new DocumentArchiveDialog component adds an optional "Reason" text box with a character counter to the archive confirmation. It follows the codebase's existing pattern for dialogs with an input, rather than changing the shared ConfirmationDialog. All three ways to archive a document now use it: the document menu, the "Archive…" button in the delete dialog, and dragging a document onto Archive in the sidebar. The Archive page shows each reason under the document's title, cut off at two lines with the full text on hover. The branch adds about 160 lines of code and 9 server API tests plus 2 frontend store tests, covering empty, whitespace-only and over-limit reasons, child documents, and restoring. |
| Test strategy | What kinds of tests were written? Were there changes you couldn't test automatically? Why? (Issues #13 and #59) Tests written: - Unit tests: template gallery filtering and search, and slideshow link validation. - Markdown tests: slideshow parsing, saving and round trip, plus a check that :::info notices still work. - Server integration tests: built-in template seeding, searching by description, and "Templatize" leaving the original page unchanged. - Checks: all affected test suites pass (314 server tests, 441 editor tests). Type check and lint are clean. The migration applies and rolls back. Not tested automatically: - UI: the gallery dialog and the slideshow animation. There's no browser test setup, so they were tested by hand. That caught silent failures for images from web-page links. - Real-time collaboration and keyboard behaviour: these need live browsers. They were checked manually, and a script confirmed slideshow data syncs correctly. - Seed script for existing workspaces: not run on real data. Its core logic is covered by tests. Issue #35 - Many types of manual tests had to be done to make sure every possible way someone could search a date range (and do it wrong) was accounted for. |
| AI tool usage | Per member: tools used, sessions logged, link to AI log folder. Notable patterns vs. Sprint 0 Conner Tools used: Claude Code Sessions logged: 2 Link to log: Notable patterns vs. Sprint 0: Similar to Sprint 0, I asked Claude to review the codebase before making any decisions. One pattern I noticed is that Claude would propose changes that were difficult to fully evaluate through code review alone, requiring manual testing to confirm correct behavior. The issues this sprint were larger in scope than Sprint 0, which meant more back and forth with Claude, more robust test code, and more manual verification before I was confident the changes were working as intended. Lauren Tools used: Claude Code Sessions logged: 1 Link to log: https://github.com/CSCI-435-SE/outline/tree/main/ai-logs/sprint1/laurenkim108 Notable patterns vs. Sprint 0: Larger features; more research before coding; design decisions made explicitly upfront. Leana Tools used: Claude Code Sessions logged: 2 Link to logs: https://github.com/CSCI-435-SE/outline/tree/main/ai-logs/sprint1/TheOneWhoWished Notable patterns vs. Sprint 0: When reviewing code, it takes a prompt to test it in order to confirm (or deconfirm) a bug. Mustafa Tools used: Claude Code Sessions logged: 1 Link to log:https://claude.ai/share/62839d2f-083e-4998-9914-c5f2d166d3d5 Notable patterns vs. Sprint 0: Claude often corrected itself midway through a prompt response, similar to in sprint 0. In this sprint, claude also asked for browser console log information whenever there was a testing error in outline, unlike in sprint 0. Michael |
| Release | Sprint 1 Release |
| Risks and retrospective | What went well? What slowed you down? What would you do differently in Sprint 2? What went well this sprint was the progress made on self contained features. The template gallery (#13), slideshow editor (#59), and archive path feature (#28) were all completed and merged with thorough test coverage. Features that had a clear spec and followed existing patterns in the codebase moved quickly, and the team got better at writing specs before touching code compared to Sprint 0. Several things slowed the team down this sprint. The image auto resize feature (#29) was blocked by an issue with image insertion in the local dev environment that took significant time to understand. The archive path feature required a full server restart to see changes rather than hot-reloading, which caused confusion before the root cause was identified. Some specs were also incomplete at the start of the sprint and needed revision before coding could begin, which delayed implementation. The flag stale docs issue (#17) was not started at all, suggesting the team took on more than could be realistically completed. In Sprint 2 our team will prioritize finishing incomplete issues before taking on new work and will be more conservative when estimating how many issues can be completed in a sprint. Specs will be reviewed and finalized by a teammate before any coding starts to avoid mid-sprint rework. For features that touch the editor or require the dev server, the team will establish a consistent local setup checklist to avoid environment issues slowing down implementation. |
| Sprint 2 plan | Initial ideas for Sprint 2; any Sprint 1 issues to carry over In Sprint 2 the team plans to carry over 5 incomplete issues from Sprint 1 and take on several new features from the backlog. The carried over work includes the image auto resize feature (#29), date range filtering (#35), the ability to leave a note when archiving (#21), the first part of the slideshow editor (#59), and the flag stale docs parent issue (#17) which still has all 3 sub issues remaining. For new work the team plans to pick up the stale indicator badge (#60) and mark as reviewed action (#61) as the first sub-issues under the stale docs feature, the credential pattern library (#63) as the foundation for the full credential scanning feature, the search window filter improvement (#43) as a low effort quick win, and admin sharing permission toggles (#25). High effort issues including subcollections, activity feeds, tracked changes, guest access links, and the document review workflow are being held for later sprints when the team is more comfortable making large changes to the backend of the code base. |