| Section | CSCI 435 |
| --- | --- |
| Team | Team name: Out of our minds member names and GitHub usernames: - Conner Aylward / cpaylward - Lauren Kim / laurenkim108 - Leana Gyalokay / TheOneWhoWished - Mustafa Aljassar / maljassar7 project name and repository link: outline https://github.com/CSCI-435-SE/outline |
| Sprint overview | Brief narrative: what the team set out to do and what was actually delivered. Be honest about scope changes In Sprint 2 our team set out to finish a few issues carried over from Sprint 1 and to take on new issues from the backlog. Our scope shrank from the plan because the date range filter, archive reason, and first slideshow part were already finished in Sprint 1, and we chose not to start several of the other backlog issues. After a full sprint of working with the codebase and the pull request process, we understood the workflow much better, so we spent less time on setup and more time on the design of each change. That let us focus on fewer, more specific issues instead of spreading ourselves across the whole backlog. We also broke larger issues into smaller sub-issues, such as splitting the request access feature into three, so each one could be specified, reviewed, and merged on its own. We expect this deliberate approach to carry into the next sprint, where it should make estimates more reliable and reviews easier. |
| Sprint backlog | Link to the Sprint 2 GitHub Milestone; table of issues (title, owner, estimated points, scope, status) Title: #80 Slideshow Part 2: image uploads and transition speed Effort: Medium Author: TheOneWhoWished Assignee: laurenkim108 Story Points: Task; Points; Why. Upload flow using attachment storage; 1; New "Slideshow" menu item and file picker. Uploads go through Outline's existing upload function, keep the selected order, and are saved as each one finishes.. Upload progress feedback; 1; Tracking progress inside the editor without saving it into the document needed a new plugin. Also covers the preview tiles with a progress bar on each image.. Upload failure handling; 1; Error state per image, a toast with the file name, and Retry/Remove buttons. Also covers edge cases such as non-image files and the slideshow being deleted mid-upload.. Transition speed toolbar; 0.5; Speed dropdown (2–10s) in the selection toolbar plus the command that saves the interval. Follows an existing toolbar pattern.. Live speed changes and Part 1 Compatibility; 0.5; Changed the playback timer so a new speed applies without restarting. Part 1 slideshows keep the 3s default.. Tests; 1; Upload order, progress, failure, retry and remove, speed command and toolbar, and saving through markdown.. Total; 5. Status: Complete (Code changes, Tests, and Ai logs pushed and merged) Title: #61 Mark as reviewed action on documents Effort: Medium Author: cpaylward Assignee: laurenkim108 Story Points: Task; Points; Why. Database and model changes; 1; Migration for reviewedAt and reviewedById, plus reviewWithCtx(). It saves without creating a revision or changing updatedAt, and records a documents.review event.. API endpoints and permissions; 1; New documents.review endpoint and schema. The review policy reuses the existing edit-access rule, so only editors can review.. Staleness logic; 1; getStalenessDate helper. Covers the client isStale and storing reviewedAt in the sidebar structure, kept separate to avoid conflicts with #62.. UI and real-time updates; 1; “Mark as reviewed” menu action, store action, “Reviewed 3d ago” meta line, and history entry. Also the websocket update for other viewers and webhook support.. test; 1; 10 API test (permissions, no revision, event, sidecar data) plus client and shared staleness tests.. Total; 5. Status: Complete (Code changes, Tests, and Ai logs pushed and merged) Allow users to request access to pages Effort: High Author: TheOneWhoWished Assignee: cpaylward Story Points: Task; Points; Why. Show the No access page instead of Resource not found for documents and collections; 2; The server already returned a 403, so this was frontend only, across two scenes plus an isCollection prop on Error403. Fix approving a request when the user already has a membership; 1; A small change in accessRequests.ts that updates the existing permission and places new memberships in Shared with me. Tests for the 403 and 404 cases and the approve change; 1; Assertions added to three existing test files. Migration adding a reason to access requests; 1; One new column and a model field. Request access dialog with an optional reason; 2; A new component wired into the no access page, plus the API accepting the reason. Email notification for a new access request; 2; A new email template and the sending logic, with the requester’s name, document title, and reason. Email tests; 1; One new test file. Disable the request button after submission; 1; Client-side state only. Total; 11. Status: 2/3s Complete Let images automatically resize when put next to each other Effort: Medium Author: TheOneWhoWished Assignee: Cpaylward Story Points: Task; Points; Why. Find side by side image rows and relay out only the rows that changed; 3; The new SideBySideImagesPlugin works out which rows changed after each edit, and keeps manual resizes by tracking images through steps, which was the hardest part.. Width calculation, aspect ratio, and skipping cases; 1; Measures the editor, shares the width equally, scales the height, and skips remote changes, undo and redo, and read-only e. Insert several images as one ordered row; 2; Changes to insertFiles, the upload placeholders, and Styles so images uploaded in parallel appear in the order selected.. Tests; 2; A 277-line test file covering rows, removal, manual resize, undo, read-only mode, and the row preparation helpers.. Total; 8. Status: complete Document Review and Approval Workflow Effort: High Author: laurenkim108 Assignee: TheOneWhoWished Story Points: 11 Task; Points; Why. Data model: shared types, team preference and migration; 1; Small additions following existing patterns. Document model and permission rules; 3; New columns and associations and two rules combining the toggle, access, reviewer identity and document state. API routes (request_review, approve, request_changes); 3; Most complex part: self-review block, same-team check, reviewer access to drafts, and replacing an existing reviewer. Responses, events and enabling the setting; 3; Fields hidden when the workflow is off; new events broke the type check in the webhook plugin; team.update was silently dropping the preference. Tests; 1; 23 new tests across model, document routes, and team route.. Total; 11. Status: Complete (Code changes, Tests, and Ai logs pushed and merged) Flag Stale Docs Effort: medium Author: cpaylward Assignee: TheOneWhoWished Story Points: 8 Task; Points; Why. Add the lastEditedAt column and migration; 1; One new nullable column. Filling in existing rows is a single SQL UPDATE that uses the newest revision date, falling back to updatedAt.. Track content edits on the server; 3; Normal saves set the date in a new @BeforeSave hook, which must run before updateCollectionStructure. Editor saves skip hooks (hooks: false), so documentCollaborativeUpdater sets the date explicitly. Updating the sidebar tree needed a separate transaction to avoid deadlocks, limited to once a day.. Send the date to the client; 1; Mostly copying a field through existing code: NavigationNode type, toNavigationNode, the document presenter (hidden on public shares), and the client Document and Collection models.. Sidebar stale indicator; 2; A shared isStale helper and the 180-day constant, an isStale computed value on the client model following the isBadgedNew pattern, and passing the flag through DocumentLink → DocumentRow → SidebarLink. It also needed a clock icon, tooltip and translation string, plus a fix so the hover menu doesn't cover the tooltip.. Tests and manual verification; 1; 19 new tests across 4 files, covering the threshold boundaries, edits vs. non-content saves, the editor save path and the client model. Manual checks covered backdated documents, live clearing over the websocket, and drafts and archived documents.. Total; 8. Status: Complete (Code changes, Tests, and Ai logs pushed and merged) Milestone: Sprint 2 |
| Requirements & design | Were specs complete before coding started? Any surprises? Key design decisions and brief rationale Specs were all reviewed before working on an issue. We learned that the “updatedat” field actually counts moving a document as editing it, so we had to make a new “editedat” field to keep track of ONLY document edits. |
| Completed issues | Table: issue title, issue owner, all associated PRs (PR link, author, reviewer(s), status), brief description of changes Issue: #61: Add mark as reviewed action on documents Issue Owner: cpaylward Associated PRs: #99: Feat: mark as reviewed action on documents (#61) Author: laurenkim108 reviewer(s): TheOneWhoWished Status: Closed/ Merged Description of changes: Adds a "Mark as reviewed" action to the document menu so users with edit access can confirm a document is still accurate without editing it. A new documents.review endpoint saves reviewedAt and reviewedById without creating a revision or changing the last-updated date. Staleness is now measured from the later of the last edit and the last review, so the stale indicator clears in the document and the sidebar. The review is recorded as an event and shown in the document history ("<user> marked as reviewed"). The document meta shows "Reviewed <time>", and other viewers are updated live. Includes API, client and shared tests. PR branches: feat/issue-61-Add-mark-as-reviewed-action-on-documents → main Issue: #80: Part ⅔: add image uploads and transition speed controls to slideshow Issue Owner: TheOneWhoWished Associated PRs: #97: Feat: slideshow image uploads and transition speed Author: laurenkim108 reviewer(s): cpaylward Status: merged and closed Description of changes: Users can now upload images from their computer into a slideshow through Outline's existing attachment storage. Each image shows its own upload progress, and failed uploads show an error with Retry and Remove buttons. Images appear in the order they were selected. A toolbar dropdown lets users choose the transition speed (2s, 3s, 5s, 8s or 10s). The speed is saved with the slideshow and applies immediately, and Part 1 slideshows keep the 3s default. Includes automated tests for uploads, speed changes and persistence. PR branches: feat/issue-80-PART-2/3-Add-Image-Uploads-and-Transition-Speed-Controls-to-Slideshow → main Issue: #: 87 Issue Owner: laurenkim108 Associated PRs: Feat review workflow (PART 1/3) #91 Author: TheOneWhoWished reviewer(s): status: Description of changes: Implemented the API portion of the “Document review workflow” issue. Added new fields for a toggleable “require reviews” setting that can be applied per workspace. PR branches: feat-review-workflow-1 Issue: #: 60 Issue Owner: cpaylward Associated PRs: feat-flag_stale_docs #83 Author: TheOneWhoWished reviewer(s): maljassar7 Status: merged Description of changes: Implements a “stale” indicator in the sidebar next to the document title. It appears if a document is over 180 days old and disappears if updated (as in title or body edited). PR branches: feat-flag_stale_docs Issue: #: Issue Owner: Associated PRs: Author: reviewer(s): status: Description of changes: PR branches: Issue: #: Issue Owner: Associated PRs: Author: reviewer(s): status: Description of changes: PR branches: |
| Test strategy | What kinds of tests were written? Were there changes you couldn't test automatically? Why? Many automated tests were written, especially for split apart issues like the “document review workflow” issue part 1 because that only dealt with the backend. The UI components of the stale document indicator, the staleness threshold editor, and the auto resize image features needed to be manually tested especially since a large part of them was UI. Several bugs were caught this way. |
| AI tool usage | Per member: tools used, sessions logged, link to AI log folder. Notable patterns vs. Sprint 0 Conner Tools used: Claude Code Sessions logged: 4 Link to log: Notable patterns vs. Sprint 0: Lauren Tools used: Claude Code Sessions logged: 2 Link to log: https://github.com/CSCI-435-SE/outline/tree/docs/sprint2-ai-log-61-laurenkim108/ai-logs/sprint2/laurenkim108 Notable patterns vs. Sprint 1: No major differences in patterns from Sprint 1 and Sprint 2. Leana Tools used: Claude Code Sessions logged: 2 Link to logs: https://github.com/CSCI-435-SE/outline/tree/main/ai-logs/sprint2/TheOneWhoWished Notable patterns vs. Sprint 1: There were MORE bugs unnoticed by AI… manual testing was how I caught bugs. The AI was also incorrect about things working when they did not work. Mustafa Tools used: Claude Code Sessions logged: 1 Link to log: Notable patterns vs. Sprint 1: |
| Release | v1.9.1-csci435-s2 |
| Risks and retrospective | What went well? What slowed you down? What would you do differently in Sprint 2? This sprint, splitting the stale-documents feature into connected issues worked well: each person owned one piece, and we merged several features, including the stale indicator, image auto-resize, forbidden-or-not-found handling and slideshow uploads. Manual testing also caught real bugs before they reached main. We were slowed down by local environment problems and slow issue selection early on, and by most PRs being open in the last few days, which left several waiting for review. Because our issues depended on each other, avoiding merge conflicts and confusing names took extra coordination. Next sprint, we’d pick issues and check out setups in the first few days, merge shared groundwork early, open smaller PRs throughout the sprint and review them as they arrive, and keep carrying AI chat context forward between sprints. |
| Sprint 3 plan | Initial ideas for Sprint 3; any Sprint 2 issues to carry over The “Document approval workflow” feature will be split across all remaining sprints. It also had to have its scope cut to even fit in three sprints. Only one reviewer will be allowed for a document in need of review. We will also be finishing the “Let users add a slideshow” feature next sprint. |